PROJECT CHARTER

Core Digital Transformation for Retail Banking

Enterprise Architecture & Regulatory Compliance Initiative

| Project Title | Core Digital Transformation for Retail Banking |
| --- | --- |
| Date | February 17, 2026 |
| Project Sponsor | Chief Executive Officer (CEO) |
| Project Manager | Chief Information Officer (CIO) |
| Version | 1.0 – Initial Release |
| Status | Active |

# 1. Project Description

The Core Digital Transformation for Retail Banking project is a strategic initiative to modernize the bank's entire technology infrastructure and operational systems. The project will replace legacy batch-processing platforms with a unified, cloud-native architecture leveraging microservices, containerization, and real-time data pipelines. The transformation addresses critical gaps in customer experience, regulatory compliance, and data integrity across all banking operations including customer onboarding, transaction processing, and loan servicing.

# 2. Objectives

The project will achieve the following strategic objectives:

- Migrate all legacy systems from siloed databases and batch workflows to a unified cloud-native microservices architecture.

- Establish real-time data pipelines and a centralized data warehouse with secure APIs to enable data-driven decision-making.

- Implement full auditability, encryption, and role-based access controls (RBAC) to meet regulatory mandates.

- Achieve full compliance with KYC, AML, PCI-DSS, and GDPR regulatory frameworks.

- Reduce manual processing errors and improve system scalability to support business growth.

- Deploy fraud detection and customer analytics dashboards with real-time alerting capabilities.

# 3. Success Criteria

Project success will be measured against the following criteria:

- 100% of core banking systems migrated to cloud-native architecture within project timeline.

- Zero critical compliance findings in post-implementation KYC, AML, PCI-DSS, and GDPR audits.

- System uptime of 99.9% or greater following go-live for all production services.

- Real-time transaction processing latency reduced to under 500ms for 95th percentile requests.

- Fraud detection alerts operational within 30 seconds of suspicious activity.

- All data encrypted in transit and at rest; RBAC fully implemented and auditable.

- Successful User Acceptance Testing (UAT) with sign-off from business unit leads.

# 4. Key Stakeholders and Roles

| Role / Title | Name / Department | Responsibility |
| --- | --- | --- |
| Project Sponsor | CEO | Executive decision authority; final approval |
| Project Manager | CIO / IT Department | Day-to-day oversight and delivery |
| Enterprise Architect | IT Architecture Team | System design and integration governance |
| Compliance Officer | Regulatory Affairs | KYC, AML, PCI-DSS, GDPR alignment |
| Business Analyst | Operations | Requirements gathering and UAT coordination |
| Data Engineer | Data & Analytics | Pipeline design and data warehouse build |
| Security Officer | Information Security | Encryption, RBAC, and audit controls |
| Customer Rep / UX Lead | Customer Experience | Onboarding flow and dashboard design |
| External Auditor | Third-Party Firm | Independent compliance validation |

# 5. Scope

## 5.1 In Scope

- Migration of all core banking applications from legacy architecture to cloud-native microservices.

- Design and deployment of real-time data pipelines and centralized data warehouse.

- Secure API layer for inter-service communication and third-party integrations.

- Fraud detection and alerting system with customer analytics dashboards.

- Implementation of full encryption, role-based access control, and audit logging.

- Regulatory compliance alignment: KYC, AML, PCI-DSS, and GDPR.

- Staff training on new systems and security protocols.

## 5.2 Out of Scope

- Retail branch network upgrades or physical infrastructure changes.

- Third-party vendor product development or modifications.

- Mobile app development (addressed in a separate parallel workstream).

- International market expansion activities.

# 6. Deliverables

- Cloud-native microservices architecture (deployed and tested in production).

- Real-time data pipeline and centralized data warehouse.

- Secure API gateway with full documentation.

- Fraud detection and customer analytics dashboards.

- Role-based access control system with encryption at rest and in transit.

- Regulatory compliance documentation package (KYC, AML, PCI-DSS, GDPR).

- System integration and UAT test results reports.

- Staff training materials and completion records.

- Post-implementation support runbooks and operational documentation.

# 7. Assumptions

- Executive sponsorship and budget approval remain stable throughout the project lifecycle.

- All required cloud infrastructure and licensing will be procured within the first 60 days.

- Business unit leads will dedicate sufficient time and resources to UAT activities.

- Existing regulatory mandates (KYC, AML, PCI-DSS, GDPR) will not materially change during the project.

- The bank's existing network infrastructure is capable of supporting the new cloud-native workloads.

- Third-party API providers will maintain service availability during integration sprints.

# 8. Constraints

- All regulatory compliance milestones must be met without exception; no scope reductions are permitted.

- Production system downtime must be minimized and scheduled only during approved maintenance windows.

- Data residency requirements must comply with applicable jurisdiction laws; no data may be stored outside approved regions.

- Project must work within the approved annual IT budget allocation.

- Resource availability may be constrained during peak business periods (e.g., quarter-end).

# 9. High-Level Risks

| Risk | Prob. | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Data migration errors causing data integrity issues | Medium | High | Phased migration with parallel run validation and rollback procedures. |
| Regulatory non-compliance during transition | Low | Critical | Continuous compliance monitoring; dedicated Compliance Officer involvement at all phases. |
| Legacy system integration failures | Medium | High | Thorough API testing, sandbox environments, and incremental cutover strategy. |
| Key personnel attrition during project | Low | Medium | Knowledge documentation, cross-training, and contractor contingency plan. |
| Cloud vendor outages or SLA breaches | Low | High | Multi-region redundancy and vendor SLA with financial penalties. |
| Budget overrun due to scope creep | Medium | Medium | Strict change control process; executive approval required for all scope changes. |
| Cybersecurity breach during migration | Low | Critical | Zero-trust security posture, pen testing, and 24/7 SOC monitoring throughout migration. |

# 10. Milestones

| Milestone | Target Date | Owner |
| --- | --- | --- |
| Project Kick-off & Charter Approval | March 2026 | CIO / Sponsor |
| Architecture Design & Infrastructure Provisioning | May 2026 | Enterprise Architect |
| Data Pipeline & Warehouse Development Complete | August 2026 | Data Engineer |
| Compliance Controls Implemented & Validated | October 2026 | Compliance Officer |
| User Acceptance Testing (UAT) Completed | November 2026 | Business Analyst |
| Production Go-Live | January 2027 | CIO |
| Post-Implementation Review & Project Closure | March 2027 | Project Manager |

# 11. Budget

The following represents a high-level budget estimate for the project. Detailed cost breakdowns will be established in the Project Management Plan.

| Budget Category | Estimated Cost (USD) |
| --- | --- |
| Cloud Infrastructure & Licensing | $2,400,000 |
| Software Development & Integration | $3,200,000 |
| Data Migration & Engineering | $800,000 |
| Regulatory Compliance & External Audit | $500,000 |
| Training & Change Management | $300,000 |
| Contingency Reserve (10%) | $720,000 |
| TOTAL BUDGET | $7,920,000 |

# 12. Approval

By signing below, the designated approvers authorize the initiation of this project and commit the resources and support defined herein.

| Name | Title | Signature | Date |
| --- | --- | --- | --- |
|  | Chief Executive Officer |  |  |
|  | Chief Information Officer |  |  |
|  | Chief Compliance Officer |  |  |