STAKEHOLDER ENGAGEMENT PLAN

Core Digital Transformation for Retail Banking

Enterprise Architecture & Regulatory Compliance Initiative

| Project Title | Core Digital Transformation for Retail Banking |
| --- | --- |
| Date | February 17, 2026 |
| Prepared By | Project Manager / CIO |
| Version | 1.0 – Initial Release |
| PMI Scale | Unaware (U) → Resistant (R) → Neutral (N) → Supportive (S) → Leading (L) |

# Purpose

This Stakeholder Engagement Plan identifies the current and desired commitment levels of all 13 project stakeholders using the PMI engagement scale. For each stakeholder, a gap analysis is performed between the current state and the desired state, and targeted engagement strategies are defined to close that gap — or maintain the existing level where it is already sufficient. The plan is a living document and should be reviewed and updated at each major project milestone.

# PMI Engagement Scale

| Code | Level | Description |
| --- | --- | --- |
| U | Unaware | Unaware of the project and its potential impact. |
| R | Resistant | Aware of the project but resistant to any change it may bring. |
| N | Neutral | Aware of the project but neither supportive nor resistant. |
| S | Supportive | Aware of the project and actively supportive of its success. |
| L | Leading | Actively engaged in ensuring the project succeeds; a visible champion. |

# Engagement Gap Summary

The table below provides a snapshot of each stakeholder's current vs. desired engagement level and whether the goal is to move them up the scale or maintain their current level.

| ID | Stakeholder | Current | Desired | Action |
| --- | --- | --- | --- | --- |
| S-01 | Chief Executive Officer (CEO) | S | L | Move → |
| S-02 | Chief Information Officer (CIO) | L | L | Maintain |
| S-03 | Chief Compliance Officer (CCO) | S | L | Move → |
| S-04 | Enterprise Architect | L | L | Maintain |
| S-05 | Chief Information Security Officer (CISO) | N | L | Move → |
| S-06 | Data Engineering Lead | S | L | Move → |
| S-07 | Business Analyst | S | L | Move → |
| S-08 | Customer Experience / UX Lead | S | S | Maintain |
| S-09 | Retail Banking Operations Manager | N | S | Move → |
| S-10 | External Auditor (Third-Party Firm) | N | S | Move → |
| S-11 | Cloud Infrastructure Vendor | S | S | Maintain |
| S-12 | Bank Staff / End Users | N | S | Move → |
| S-13 | Regulatory Bodies (FCA, CFPB, PCI Council) | N | N | Maintain |

Stakeholder Engagement Plan — Detail

| ID | Stakeholder | Current Level | → | Desired Level | Rationale for Gap | Engagement Strategies |
| --- | --- | --- | --- | --- | --- | --- |
| S-01 | Chief Executive Officer (CEO) | S – Supportive | → | L – Leading | Sponsor needs to actively champion the initiative, not just approve deliverables. | 1. Monthly executive briefings with milestone dashboards and risk summaries. 2. Involve CEO in milestone celebrations and regulatory validation announcements. 3. Provide concise escalation memos to keep decisions fast and visible. |
| S-02 | Chief Information Officer (CIO) | L – Leading | → | L – Leading | Project Manager is already at the highest engagement level; maintain momentum. | 1. Weekly status reviews and daily stand-ups during critical delivery phases. 2. Empower CIO with real-time project dashboards and risk registers. 3. Recognize contributions publicly in steering committee updates. |
| S-03 | Chief Compliance Officer (CCO) | S – Supportive | → | L – Leading | Regulatory stakes are critical; CCO must co-lead compliance decisions, not merely review. | 1. Bi-weekly compliance checkpoint meetings with live audit trail reviews. 2. Include CCO as approver for all KYC, AML, PCI-DSS, and GDPR deliverables. 3. Provide early warning alerts for any regulatory risk so CCO can act proactively. |
| S-04 | Enterprise Architect | L – Leading | → | L – Leading | Technical governance requires sustained leadership engagement through all design phases. | 1. Weekly architecture review cadence with documented design decisions. 2. Assign EA as technical approver for all integration and API designs. 3. Involve EA in vendor evaluation and cloud infrastructure sign-offs. |
| S-05 | Chief Information Security Officer (CISO) | N – Neutral | → | L – Leading | Security is a critical risk vector; CISO must shift from passive reviewer to active security champion. | 1. Schedule bi-weekly security design reviews with early threat-model walkthroughs. 2. Involve CISO in zero-trust architecture decisions and pen-test planning. 3. Share a dedicated security risk register and escalate findings immediately. 4. Align CISO success metrics (zero breaches, RBAC validation) with project KPIs. |
| S-06 | Data Engineering Lead | S – Supportive | → | L – Leading | Pipeline integrity and warehouse design decisions require leading-level accountability. | 1. Weekly sprint reviews with data quality dashboards. 2. Empower as technical owner for all pipeline and warehouse deliverables. 3. Pair with Compliance Officer to ensure data governance requirements are embedded. |
| S-07 | Business Analyst | S – Supportive | → | L – Leading | UAT coordination and requirements traceability are pivotal; BA must drive, not just facilitate. | 1. Assign sole ownership of requirements traceability matrix and UAT plan. 2. Host bi-weekly requirements reviews with business unit stakeholders. 3. Provide structured feedback loops after each sprint to keep BA engaged. |
| S-08 | Customer Experience / UX Lead | S – Supportive | → | S – Supportive | Current supportive engagement is appropriate; sustain through design and testing phases. | 1. Bi-weekly UX review sessions with prototype walkthroughs and user feedback. 2. Involve in customer onboarding flow sign-off and dashboard UAT. 3. Share post-launch NPS metrics to validate UX impact and sustain motivation. |
| S-09 | Retail Banking Operations Manager | N – Neutral | → | S – Supportive | Operational alignment is essential to minimize disruption and ensure staff adoption. | 1. Monthly progress briefings with impact-on-operations summaries. 2. Involve in change management planning and rollout communications. 3. Host 'future-state' demos to build confidence in new systems and workflows. |
| S-10 | External Auditor (Third-Party Firm) | N – Neutral | → | S – Supportive | A well-informed auditor produces cleaner reviews; proactive engagement reduces audit risk. | 1. Formal milestone gate reports with full compliance evidence packages. 2. Schedule pre-audit briefings to align on evidence requirements and formats. 3. Maintain open document repository accessible to auditors throughout the project. |
| S-11 | Cloud Infrastructure Vendor | S – Supportive | → | S – Supportive | Vendor is a key delivery partner; sustain engagement through SLA monitoring and reviews. | 1. Monthly service reviews with SLA performance scorecards. 2. Escalation path defined in contract for outages or delivery failures. 3. Quarterly roadmap discussions to align vendor capabilities with future needs. |
| S-12 | Bank Staff / End Users | N – Neutral | → | S – Supportive | Adoption by end users directly impacts operational success; resistance must be pre-empted. | 1. Change management newsletter cadence explaining 'what's changing and why'. 2. Role-based training sessions with hands-on practice in sandbox environments. 3. Feedback forums after training to surface concerns and iterate on materials. 4. Recognise early adopters to build internal champions across branches. |
| S-13 | Regulatory Bodies (FCA, CFPB, PCI Council) | N – Neutral | → | N – Neutral | Regulators are external authorities; maintain compliance and formal reporting — no more engagement needed. | 1. Timely formal submissions of all required compliance reports. 2. Ensure zero findings at each compliance milestone gate. 3. Maintain regulatory change log in case mandates evolve during the project. |